# INDIVIDUAL PROGRESS REPORT - Week 3

| Group Topic | Boardie Analytics: A Big Data Approach to Student Boarding House Discovery and Geofenced Presence Pattern Analysis |
| --- | --- |
| Student Name | Francis Anthony S. Garbosa |
| Lab No. | Week 3 |
| Git Repo / Colab Link | https://github.com/carlpoot/week-3-biggs-data |

## Objectives

This week's primary goal is to advance the Boardie Analytics project by identifying, programming, and optimizing a suitable machine learning algorithm. Since our dataset involves categorical price bands, we are employing a classification model to categorize listings into budget, mid-range, upper-mid, or premium tiers.

## Project Progress

Based on the overarching goals, the workflow was structured into three main phases:

Choosing an algorithm to use (Prediction, Clustering, or Classification): Analyzed the dataset and determined that Classification is the best fit, as our target variable (price_band) requires categorical labeling rather than continuous prediction.

Implementation of Algorithm in code: Built a preprocessing pipeline to handle missing values and applied one-hot encoding. Divided the data into 80% training and 20% testing sets. Developed a Decision Tree Classifier as a baseline, then deployed a Random Forest Classifier as the primary model to mitigate overfitting and improve stability.

Fine-Tuning the Algorithm: Utilized GridSearchCV to optimize the Random Forest hyperparameters (tuning the number of estimators, maximum depth, and minimum samples per leaf). Produced evaluation outputs, including feature importance charts and a confusion matrix.

## Tasks to be Completed

Update the repository with the final Week 2 dataset if the group opts for the larger version.

Re-validate all file paths in the notebook post-GitHub upload.

Compare the Random Forest performance with Gradient Boosted Trees or Logistic Regression if further validation is needed.

Address class imbalances (specifically for Budget and Premium classes) in future iterations.

Create a brief presentation justifying the choice of Random Forest classification for this project.

## Model Summary

| Item | Description |
| --- | --- |
| Algorithm Type | Classification |
| Target Variable | price_band |
| Predicted Classes | Budget, Mid-range, Upper-mid, Premium |
| Baseline Model | Decision Tree Classifier |
| Main Model | Random Forest Classifier |
| Fine-Tuning Method | GridSearchCV |
| Train-Test Split | 80% training, 20% testing |
| Evaluation Metrics | Accuracy, precision, recall, F1-score, confusion matrix |

## Results and Analysis

The classification approach successfully segmented the Boardie Analytics data into pricing tiers. Our initial Decision Tree baseline achieved an accuracy of 67.0%. By implementing the Random Forest Classifier, we improved the accuracy to 74.0% due to the model's collective decision-making ensemble process. GridSearchCV identified the optimal parameters as: max_depth = 6, min_samples_leaf = 1, and n_estimators = 50.

The confusion matrix illustrates the distribution of predictions, showing higher accuracy for Mid-range and Upper-mid categories due to their larger representation in the dataset.

Figure 1: Random Forest confusion matrix

Additionally, the feature importance graph highlights which variables had the most significant impact on the Random Forest predictions.

Figure 2: Top 15 feature importances

## Challenges and Solutions

| Challenge | Solution |
| --- | --- |
| Selecting between prediction, clustering, or classification. | Chose classification due to the categorical nature of the price_band target. |
| Handling mixed data types (numerical and categorical). | Implemented a preprocessing pipeline with median/mode imputation and one-hot encoding. |
| Risk of overfitting with a single decision tree. | Adopted a Random Forest model to enhance stability and generalizability. |
| Imbalanced category records (Budget vs Mid-range). | Documented the imbalance for future correction via resampling or additional data gathering. |
| Manual GitHub repository setup pending. | Used a placeholder link in the report pending final code upload. |

## Conclusion

We successfully met Week 3's milestones by framing the problem as a Classification task, establishing a Decision Tree baseline, and ultimately optimizing a Random Forest model using GridSearchCV. This phase effectively transitioned our cleaned Week 2 dataset into a functional machine learning pipeline. All associated files, including notebooks, Python scripts, and documentation, are finalized and ready for GitHub deployment.